ECPNA database migration CR Details

Title:

Migrate ECPNA database to EC1PNA on PLEC1VMDB02

Description

ECPNA database is production EC database on lshrdbp21/22/23 cluster and we are planning to migrate it to EC1PNA on the plec1vmdb02 Virtual database server. We have already migrated all other EC non-production and production databases to virtual servers. The EC app team is in sync with the timing and the process to migrate this production database.

•             Will there be any service outage? Yes

•             Will any users be impacted by the work? Yes

•             Who is the Test Leader? Erik Svard from EC app team and Veer Saxena from ODBA team.

•             What is the back-out plan and how long does it take? Switch back to original Ecpna DB.  1 hour.

•             Who will test/validate the change after implementation? Erik Svard and other app teams who will all be engaged via CR Tasks.

•             Please provide implementation instructions

•             Does a CI/CMDB need to be updated? Yes.  Please see separate CR task.

•             Does any team need a task assigned to them to test or perform work? Yes, please see full list of CR tasks below.

Responsible for this Change: SAXENAV

Change Driver: Other

Change Driver Reference: Other

Note:

No specific CR Tasks are desired or needed for monitoring of DB processes.  Existing DB process monitoring on the old database will be suspended by the DBA Team.  A separate SR will be created by the DBA Team to remove monitoring on the old database (only) after the migration is successfully completed.

More Info:

Hi,

Please reach out to me directly [handle: SAXENAV] in case of any additional questions.

Thanks,

Veer.

Business Requirements:

Move to new virtualized server and supported backend storage to improve performance and supportability.

Target IC’s:

ECPNA-ORACLE1120-LSHRDBP-ECPNA

EC1PNA-ORACLE1120-PLEC1VMDB02

Workflow:

Straight to Production

Target Timings:

Start Time: 07/21/2018 05:00:00

End Time: 07/21/2018 11:00:00

Document detailed back-out plan, including multiple steps

The old ECPNA database will be restarted, DNS changes will be reverted, and the EC app will be re-pointed back to the old database in case of any issues.

- How long does the back-out take

1 hour

- Who is responsible for the back-out

Veer Saxena and Erik Svard.

Code Migration / Implementation Instructions:

Veer Saxena will coordinate with Server admin and Network team towards the change and Erik Svard will test the app after the migration.

Post Implementation Validation Plan:

Veer Saxena will coordinate with Server admin and Network team towards the change and Erik Svard will test the app after the migration.

Outside of Maintenance Window Justification:

Application team has requested that this work be performed at this specific date and time.

Change Tasks Needed:

IT-EBIZ-T3-EC-VOICE-CONFIGURATOR:

- Shut down any application processes that may be accessing the ECPNA database.

- Restart and verify any application processes to access the new EC1PNA database after the migration is complete.

IT-INFRA-OPS-UNIX:

1)           STOP Redhat Cluster Service “ecpna” on the lshrdbp21/22/23 cluster.

2)            DISABLE Redhat Cluster Service “ecpna” on the lshrdbp21/22/23 cluster.

3)            Re-IP the server plec1vmdb02, assigning it the IP 135.11.68.158 (this IP is part of the ecpna service that you just shut down).

INFRA-DNS-OPS:

1)            Update TTL on DNS entry lshrdbp-ecpna.us1.avaya.com to be very short, ahead of time.

2)            Update the existing DNS entry for plec1vmdb02 to re-point it to the IP 135.11.68.158.

3)            Make the DNS entry lshrdbp-ecpna.us1.avaya.com an alias that points to plec1vmdb02.

4)            Update TTL on DNS entry lshrdbp-ecpna.us1.avaya.com to make it the standard amount of time after the migration is successfully completed.

IT-SMT-CMDB

- Flip the three new CIs below to “In Use” and check relations for new EC1PNA database CI.

EC1PNA-ORACLE1120-PLEC1VMDB02

ORACLE1120-PLEC1VMDB02

PLEC1VMDB02

IT-AVA-FMW

- Please join the bridge [+1-513-228-8888 code 2288317] during the CR window and confirm the app connectivity after Ecpna database migration.

- Please update all jdbc connection URLs connecting to the ECPNA database with SERVICENAME=ECPNA rather than SID=ECPNA.

AVA-AP-DEALMANAGER

- Please join the bridge [+1-513-228-8888 code 2288317] during the CR window and confirm the app connectivity after Ecpna database migration.

IT-EBIZ-T3-GQMS

- Please join the bridge [+1-513-228-8888 code 2288317] during the CR window and confirm the app connectivity after Ecpna database migration.

IT-AVA-CSQT

- Please join the bridge [+1-513-228-8888 code 2288317] during the CR window and confirm the app connectivity after Ecpna database migration.

IT-AVA-AIA

- Please join the bridge [+1-513-228-8888 code 2288317] during the CR window and confirm the app connectivity after Ecpna database migration.

IT-AVA-ONESOURCE-CLOUD

- Please join the bridge [+1-513-228-8888 code 2288317] during the CR window and confirm the app connectivity after Ecpna database migration.

IT-EBIZ-T3-MMQQT

- Please join the bridge [+1-513-228-8888 code 2288317] during the CR window and confirm the app connectivity after Ecpna database migration.

IT Status Board Information:

Due to system maintenance, the OneSource EC Configurator for North America may be intermittently available on Saturday morning, July 21 between the hours of 5:00 am and 11:00 am EDT.

End Users Impacted: YES

END user notification: No End User Notification is needed.